# Sprint Retrospective

* During your retrospective, spend at least 10 minutes talking over:
  + What went well
    - We got 90% of the pages set up on the front end
    - Got a very good start on the utilities in the backend
  + What didn't go well
    - Page navigation isn’t as set up as planned
    - Issue priorities weren’t well dispersed
  + What specific things you can do to improve
    - We should add time estimates to all Jira tickets
  + List the measurement criteria
    - 11 Story points completed
  + Assign a percentage to each team member based on your metric specified in this sprint's planning
  + Each person should have a percent between 0-100%
  + Total percent for the team should be 100%
  + Include the scrum master, and all of the members of the group (marking those who are present).
    - Aryan: 25%
    - Matt: 25%
    - Jake: 25%
    - Bryce: 25%