# Sprint Retrospective

* During your retrospective, spend at least 10 minutes talking over:
  + What went well
    - We got the backend mostly functioning as expected
    - Got a few extra features added to the front end
    - The project is mostly complete
  + What didn't go well
    - Error handling needs some work
    - We have been struggling with keeping our naming conventions
  + What specific things you can do to improve
    - We can do better adding our completion times to the Jira tickets
  + List the measurement criteria
    - 12 Story points completed
  + Assign a percentage to each team member based on your metric specified in this sprint's planning
  + Each person should have a percent between 0-100%
  + Total percent for the team should be 100%
  + Include the scrum master, and all of the members of the group (marking those who are present).
    - Aryan: 25%
    - Matt: 25%
    - Jake: 25%
    - Bryce: 25%