**Daily Scrum or Standup Meeting**

Team name: Group 5\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Scrum Master: Bryce Flammer\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date: 3/17/22\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Matt | Worker, Customer, and Owner settings pages. | Sorting jobs by job status on home pages, combining css | Bugs |
| Bryce | Worked on Job API | Create a job page | None |
| Jake | Sign up pages | Sign up pages | Django |
| Aryan | Implement passing info from generic to specific sign up pages. | Worker job review | Pop-up window |
|  |  |  |  |

# Burndown

# 

# Screenshot of you project board

